NIFTY 100 FINANCIAL

INTELLIGENCE PLATFORM

Final Project Completion Report

45-Day Execution Plan · 6 Sprints · All Deliverables Signed Off

Project Status: COMPLETE — Day 45 Sign-Off Achieved

GitHub Repository:  https://github.com/Shagun0514/nifty100-financial-intelligence

Google Drive (Datasets & Supporting Files):  https://drive.google.com/drive/folders/15xC3eDOIwOysKWmLD2cvl_w42a-xA4QP?usp=sharing

Prepared: July 2026

# 1. Executive Summary

The Nifty 100 Financial Intelligence Platform project has been completed in full across all six planned sprints and 45 calendar days. The platform transforms raw financial statement data for 92 Nifty 100 constituent companies into a structured, queryable, and analyst-ready intelligence system, covering data engineering, ratio computation, screening, peer comparison, dashboarding, reporting, NLP-driven insight generation, clustering, and a REST API.

All 23 mandatory deliverables have been completed and marked Done on the project tracker. All 20 acceptance gates defined in the original project execution plan were verified at final sign-off on Day 45. The SQLite data warehouse (nifty100.db) holds all 10 core and derived tables, the financial_ratios table exceeds the 1,100-row minimum, all 92 company tearsheets and 11 sector reports have been generated, the Streamlit dashboard runs all 8 screens without error, and the FastAPI server exposes all 16 documented endpoints.

Key outcome: a single source of truth for fundamental analysis of the Nifty 100 universe — an investment screener, financial health scoring, sector and peer benchmarking, automated PDF/Excel reporting, and a self-service dashboard — is now live and ready for analyst use.

## 1.1 Project Snapshot

| Project Duration | 45 Calendar Days · 6 Weekly Sprints · 3 Buffer Days |
| --- | --- |
| Companies Covered | 92 Nifty 100 constituents |
| Datasets | 7 core + 5 supplementary = 12 source files |
| KPIs Delivered | 50+ financial KPIs across profitability, leverage, efficiency, growth, cash quality, valuation |
| Deliverables | 23 / 23 Complete |
| Acceptance Gates | 20 / 20 Passed |
| Test Suite | 60+ pytest tests · 0 failures |
| Dashboard | 8-screen Streamlit app · localhost:8501 |
| API | 16 FastAPI endpoints · localhost:8000 |
| Reports Generated | 92 company tearsheets · 11 sector reports · 1 portfolio summary |
| Final Status | Signed off Day 45 — acceptance_checklist.pdf |

# 2. Project Overview & Objectives

## 2.1 Mission

Build a self-contained, production-grade financial intelligence system enabling analysts to query, screen, score, and compare all 92 Nifty 100 companies from a single unified data platform — reproducible, auditable, and version-controlled from raw source file to final report.

## 2.2 Scope Delivered

- Fundamental analysis across Profit & Loss, Balance Sheet, and Cash Flow statements (FY 2010–2024).

- 50+ computed financial KPIs per company per year, including profitability, leverage, efficiency, growth (CAGR), and cash-quality metrics.

- A configurable investment screener with 15+ filterable metrics and 6 pre-built presets.

- A composite Financial Health / Quality Score (0–100) with sector-relative normalisation.

- Sector benchmarking across 11 broad sectors and peer comparison across 11 peer groups.

- Automated PDF report generation — 92 company tearsheets, 11 sector reports, 1 portfolio summary.

- An 8-screen Streamlit dashboard and a 16-endpoint FastAPI REST service.

- NLP-based auto-generation of pros/cons commentary and KMeans-based company archetype clustering.

## 2.3 Out of Scope (confirmed unchanged)

- Real-time price feeds, technical indicators (RSI/MACD/Bollinger), and derivatives analytics.

- Machine-learning price prediction, portfolio optimisation, and multi-tenant authentication.

- ESG scoring, earnings-call sentiment, and regulatory/SEBI filing alerts.

## 2.4 Technology Stack Used

| Layer | Tools / Libraries |
| --- | --- |
| Data & ETL | pandas, NumPy, openpyxl |
| Database | SQLite 3.x (nifty100.db — 10 tables) |
| Analytics | scipy, scikit-learn (KMeans, StandardScaler, percentile ranking) |
| Visualisation | matplotlib, Plotly |
| Dashboard | Streamlit |
| API | FastAPI + Uvicorn (OpenAPI auto-docs) |
| PDF Reporting | ReportLab |
| NLP | regex, NLTK |
| Testing | pytest (+ HTML report) |
| Code Quality | black, ruff, pre-commit |

# 3. Sprint-by-Sprint Summary

## 3.1 Sprint 1 — Data Foundation & ETL Pipeline

| Days | Day 01–07 |
| --- | --- |
| Story Points | 34 SP |
| Status | Completed & Signed Off |

Sprint Goal

Establish a fully loaded and validated SQLite database containing all 10 tables sourced from 12 raw files, with all 16 data quality rules applied and zero unresolved CRITICAL failures.

Key Achievements

- Built the Excel loader with header=1 handling, plus normalize_year() and normalize_ticker() utilities.

- Implemented and ran all 16 data quality rules (DQ-01 to DQ-16), covering PK/FK integrity, balance sheet tie-out, OPM cross-checks, and more.

- Loaded all 92 companies, ~1,276 P&L rows, ~1,312 balance sheet rows, ~1,187 cash flow rows, and 5,520 stock price rows.

- Manually spot-checked 5 companies across all time-series tables for correctness.

Deliverables Completed

- nifty100.db (10 tables)

- output/load_audit.csv

- output/validation_failures.csv

- src/etl/loader.py, validator.py, normaliser.py

- db/schema.sql

- notebooks/exploratory_queries.sql (10 queries)

- 35+ ETL unit tests

Exit Criteria — Verified

- COUNT(*) FROM companies = 92

- PRAGMA foreign_key_check → 0 rows

- Zero CRITICAL rejections in load_audit.csv

- 35+ ETL unit tests passing

- Sprint 1 review signed off

## 3.2 Sprint 2 — Financial Ratio Engine

| Days | Day 08–14 |
| --- | --- |
| Story Points | 42 SP |
| Status | Completed & Signed Off |

Sprint Goal

Compute 50+ KPIs for all 92 companies across all available years, fully populate the financial_ratios table, and correctly handle all formula edge cases (negative equity, debt-free companies, CAGR turnarounds, bank carve-outs).

Key Achievements

- Implemented profitability ratios (NPM, OPM, ROE, ROCE, ROA) with correct None-handling for zero/negative denominators.

- Implemented leverage and efficiency ratios (D/E, ICR, Asset Turnover) including the bank/NBFC D/E carve-out and Debt Free labelling.

- Built the CAGR engine for Revenue, PAT, and EPS across 3/5/10-year windows with all 6 sign-based edge cases (TURNAROUND, DECLINE_TO_LOSS, BOTH_NEGATIVE, ZERO_BASE, INSUFFICIENT).

- Built cash flow KPIs (FCF, CFO Quality Score, CapEx Intensity, FCF Conversion) and the 8-pattern capital allocation classifier.

- Cross-checked computed ROCE/ROE against companies.xlsx source values and logged all anomalies with categorisation.

Deliverables Completed

- financial_ratios table — 1,100+ rows, 14+ KPI columns

- output/capital_allocation.csv

- output/ratio_edge_cases.log

- src/analytics/ratios.py, cagr.py, cashflow_kpis.py

- tests/kpi/ — 20 formula unit tests

Exit Criteria — Verified

- financial_ratios row count ≥ 1,100

- All 14 KPI columns populated, zero null-only columns

- All 20 KPI formula unit tests pass

- Manual ROE / Revenue CAGR spot-check within 0.1%

- ratio_edge_cases.log fully documented

- Sprint 2 review signed off

## 3.3 Sprint 3 — Screener & Peer Comparison Engine

| Days | Day 15–21 |
| --- | --- |
| Story Points | 49 SP |
| Status | Completed & Signed Off |

Sprint Goal

Deliver a fully functional financial screener with 6 preset filters and custom threshold support, plus peer percentile rankings for all 11 peer groups across 10 metrics.

Key Achievements

- Built the filter engine (src/screener/engine.py) supporting 15 filterable metrics driven by screener_config.yaml.

- Implemented all 6 preset screeners: Quality Compounder, Value Pick, Growth Accelerator, Dividend Champion, Debt-Free Blue Chip, and Turnaround Watch — each validated to return a sensible company count.

- Built the composite Quality Score (0–100) using P10/P90 winsorisation and sector-relative normalisation.

- Computed peer percentile rankings (PERCENT_RANK) for 10 metrics across all 11 peer groups, with inverted ranking for D/E.

- Generated 92 peer-overlay radar charts and the 11-sheet peer_comparison.xlsx workbook.

Deliverables Completed

- output/screener_output.xlsx (6 preset sheets)

- output/peer_comparison.xlsx (11 peer-group sheets)

- reports/radar_charts/ (92 PNGs)

- peer_percentiles table in SQLite

- config/screener_config.yaml

- src/screener/engine.py, src/analytics/peer.py

Exit Criteria — Verified

- Each of the 6 presets returns between 5 and 50 companies

- peer_comparison.xlsx has exactly 11 sheets

- Peer percentile ranks verified for IT Services and FMCG

- All 14 DQ rule unit tests pass

- Sprint 3 review signed off

## 3.4 Sprint 4 — Streamlit Dashboard & Valuation Module

| Days | Day 22–28 |
| --- | --- |
| Story Points | 55 SP |
| Status | Completed & Signed Off |

Sprint Goal

Deliver a working 8-screen Streamlit dashboard on localhost:8501 for all 92 tickers, plus a valuation module producing FCF yield, P/E flags, and over/undervaluation labels.

Key Achievements

- Scaffolded the multi-page Streamlit app with a cached shared data loader (@st.cache_data, TTL=600s).

- Built all 8 screens: Home, Company Profile, Screener, Peer Comparison, Trend Analysis, Sector Analysis, Capital Allocation Map, and Annual Reports.

- Implemented the Valuation module: FCF yield, sector-median P/E, and Caution / Discount / Fair overvaluation flags.

- Ran integration QA across 10 tickers spanning IT, Financials, FMCG, Energy, and Healthcare, including partial-data and extreme-slider edge cases.

- Confirmed Company Profile screen loads in under 3 seconds for all sampled tickers.

Deliverables Completed

- src/dashboard/app.py + 8 page files

- src/dashboard/utils/db.py (cached data loader)

- output/valuation_summary.xlsx (92 rows)

- output/valuation_flags.csv

- src/analytics/valuation.py

- Updated README.md with run instructions

Exit Criteria — Verified

- All 8 screens load without errors for any of the 92 tickers

- Company Profile screen loads in < 3 seconds

- Screener CSV download produces a valid file

- valuation_summary.xlsx has 92 rows with all required columns

- Sprint 4 review demo signed off

## 3.5 Sprint 5 — Cash Flow Intelligence, PDF Reports & NLP

| Days | Day 29–35 |
| --- | --- |
| Story Points | 70 SP |
| Status | Completed & Signed Off |

Sprint Goal

Auto-generate pros/cons with confidence scores for all 92 companies, classify every company by cash flow quality and capital allocation pattern, and produce 92 tearsheet PDFs plus 11 sector PDFs with no layout errors.

Key Achievements

- Built the analysis.xlsx text parser (regex-based) and cross-validated parsed CAGR values against the Ratio Engine.

- Implemented the 12 pro-rule / 12 con-rule auto pros/cons generator with confidence scoring (threshold > 60%); every company received at least 1 pro and 1 con.

- Built the Cash Flow Intelligence module — CFO Quality Score, CapEx Intensity, Distress Signal and Deleveraging flags.

- Designed and tested the 2-page ReportLab tearsheet template on 5 companies across different sectors, then ran batch generation for all 92 companies plus 11 sector reports and the portfolio summary PDF.

- Verified all tearsheets exceed the minimum file-size threshold with no text overflow or blank pages on visual spot-check.

Deliverables Completed

- output/pros_cons_generated.csv

- output/analysis_parsed.csv

- output/cashflow_intelligence.xlsx

- output/distress_alerts.csv

- reports/tearsheets/ (92 PDFs)

- reports/sector/ (11 PDFs)

- reports/portfolio/portfolio_summary.pdf

- src/nlp/parser.py, pros_cons_generator.py

- src/reports/tearsheet.py, sector_report.py

Exit Criteria — Verified

- pros_cons_generated.csv has ≥ 1 pro and 1 con for every company

- All 92 tearsheets exist and are ≥ 30 KB each

- Visual review of 5 tearsheets: no overflow, no blank pages

- cashflow_intelligence.xlsx has 92 rows with all required columns

- Sprint 5 review signed off

## 3.6 Sprint 6 — Clustering, REST API, QA & Final Sign-Off

| Days | Day 36–45 |
| --- | --- |
| Story Points | 89 SP |
| Status | Completed & Signed Off |

Sprint Goal

Bring all 16 FastAPI endpoints live, assign all 92 companies to one of 5 labelled clustering archetypes, pass 60+ pytest tests with 0 failures, and verify all 20 acceptance gates for final sign-off.

Key Achievements

- Ran KMeans clustering (5 clusters, StandardScaler-normalised) on ROE, D/E, Revenue CAGR, FCF CAGR, and OPM, confirmed via elbow plot at k=5.

- Profiled and named all 5 clusters (e.g. High-Quality Compounders, Defensive Dividend Payers, Value Cyclicals, Distressed/Turnaround, Emerging Growth) and generated the correlation heatmap and outlier report.

- Built the FastAPI server with 16 endpoints across companies, screener, sectors, peers, valuation, portfolio, documents, and health routers, with full OpenAPI/Postman export.

- Wrote and ran the full pytest suite (ETL, KPI, DQ, and API tests) — 60+ tests collected, 0 failures.

- Completed performance/integration testing (concurrent screener load, dashboard + API running simultaneously), full documentation pass, and the 20-gate acceptance review.

Deliverables Completed

- output/cluster_labels.csv

- reports/elbow_plot.png, correlation_heatmap.png

- output/outlier_report.csv, portfolio_stats.csv

- src/api/ (16 endpoints), docs/openapi.json

- reports/pytest_report.html

- docs/analyst_guide.pdf

- docs/acceptance_checklist.pdf

Exit Criteria — Verified

- All 16 API endpoints return correct data

- 60+ pytest tests collected, 0 failures

- All 92 companies assigned a cluster_id

- All 20 acceptance gates verified PASS

- Project formally signed off by team lead on Day 45

# 4. Deliverables Tracker — Final Status

All 23 mandatory deliverables defined in the original project execution plan have been completed and verified. The table below reflects the final status as of Day 45.

| ID | Sprint | Deliverable | Location | Status |
| --- | --- | --- | --- | --- |
| D-01 | Sprint 1 | nifty100.db | data/nifty100.db | Done |
| D-02 | Sprint 1 | load_audit.csv | output/load_audit.csv | Done |
| D-03 | Sprint 1 | validation_failures.csv | output/validation_failures.csv | Done |
| D-04 | Sprint 1 | exploratory_queries.sql | notebooks/exploratory_queries.sql | Done |
| D-05 | Sprint 2 | financial_ratios table | data/nifty100.db → financial_ratios | Done |
| D-06 | Sprint 2 | capital_allocation.csv | output/capital_allocation.csv | Done |
| D-07 | Sprint 3 | screener_output.xlsx | output/screener_output.xlsx | Done |
| D-08 | Sprint 3 | screener_config.yaml | config/screener_config.yaml | Done |
| D-09 | Sprint 3 | peer_comparison.xlsx | output/peer_comparison.xlsx | Done |
| D-10 | Sprint 3 | 92 Radar Charts | reports/radar_charts/ | Done |
| D-11 | Sprint 4 | Streamlit Dashboard (8 Screens) | src/dashboard/app.py | Done |
| D-12 | Sprint 4 | valuation_summary.xlsx | output/valuation_summary.xlsx | Done |
| D-13 | Sprint 5 | cashflow_intelligence.xlsx | output/cashflow_intelligence.xlsx | Done |
| D-14 | Sprint 5 | pros_cons_generated.csv | output/pros_cons_generated.csv | Done |
| D-15 | Sprint 5 | analysis_parsed.csv | output/analysis_parsed.csv | Done |
| D-16 | Sprint 5 | 92 Company Tearsheets | reports/tearsheets/ | Done |
| D-17 | Sprint 5 | 11 Sector Reports | reports/sector/ | Done |
| D-18 | Sprint 5 | Portfolio Summary PDF | reports/portfolio/ | Done |
| D-19 | Sprint 6 | cluster_labels.csv | output/cluster_labels.csv | Done |
| D-20 | Sprint 6 | FastAPI Server (16 Endpoints) | src/api/main.py | Done |
| D-21 | Sprint 6 | pytest_report.html | reports/pytest_report.html | Done |
| D-22 | Sprint 6 | analyst_guide.pdf | docs/analyst_guide.pdf | Done |
| D-23 | Sprint 6 | acceptance_checklist.pdf | docs/acceptance_checklist.pdf | Done |

Result: 23 / 23 deliverables complete.

# 5. Acceptance Criteria — 20 Gates Verified

All 20 non-negotiable quality gates defined in the project execution plan were tested on Day 45 and confirmed PASS prior to sign-off.

| Gate | Criterion | Result |
| --- | --- | --- |
| AC-01 | 92 companies present in companies table, no extra/missing tickers | PASS |
| AC-02 | ≥ 90% of companies have ≥ 10 years of P&L, BS, CF records | PASS |
| AC-03 | PRAGMA foreign_key_check returns 0 rows | PASS |
| AC-04 | financial_ratios table has ≥ 1,100 rows, all 14 KPI columns populated | PASS |
| AC-05 | Revenue CAGR spot-check matches manual Excel calculation within 0.1% | PASS |
| AC-06 | ROE for 5 companies matches companies.roe_percentage within tolerance | PASS |
| AC-07 | Quality preset screener returns between 10 and 50 companies | PASS |
| AC-08 | Company Profile screen loads in under 3 seconds | PASS |
| AC-09 | CSV download on Screener screen is well-formed with correct headers | PASS |
| AC-10 | No text overflow or overlapping pages in any generated report | PASS |
| AC-11 | GET /api/v1/health returns HTTP 200 with db_row_counts | PASS |
| AC-12 | TCS ratios endpoint returns data for 10+ years | PASS |
| AC-13 | API screener results match screener_output.xlsx results | PASS |
| AC-14 | peer_percentiles table populated for all 11 peer groups | PASS |
| AC-15 | All 92 companies assigned a cluster_id, no nulls | PASS |
| AC-16 | pros_cons_generated.csv has ≥ 1 pro and 1 con per company | PASS |
| AC-17 | 92 tearsheet PDFs exist, each ≥ 30 KB | PASS |
| AC-18 | pytest shows ≥ 60 tests collected, 0 failures, 0 errors | PASS |
| AC-19 | validation_failures.csv exists with required columns | PASS |
| AC-20 | analyst_guide.pdf exists and is ≥ 10 pages | PASS |

Result: 20 / 20 acceptance gates passed.

# 6. Platform Metrics & Key Outcomes

## 6.1 Data Foundation

| Metric | Value |
| --- | --- |
| Companies covered | 92 (Nifty 100 constituents) |
| P&L records | ~1,276 |
| Balance Sheet records | ~1,312 |
| Cash Flow records | ~1,187 |
| Stock price records (simulated) | 5,520 |
| Annual report links | 1,585 |
| Computed ratio records | 1,184+ |
| Data quality rules applied | 16 |

## 6.2 Analytics & Screening

| Metric | Value |
| --- | --- |
| Financial KPIs computed | 50+ |
| Screener filter types | 15–18 |
| Pre-built screener presets | 6 |
| Peer groups | 11 |
| Sector categories | 11 |
| Cluster archetypes | 5 |

## 6.3 Reporting & Delivery

| Metric | Value |
| --- | --- |
| Company tearsheets (2-page PDF) | 92 |
| Sector reports | 11 |
| Portfolio summary PDF | 1 (92 companies, 1 page each) |
| Radar charts | 92 |
| Dashboard screens | 8 |
| API endpoints | 16 |
| pytest test cases | 60+, 0 failures |

# 7. Known Limitations & Notes for Future Iterations

The following limitations, originally identified in the project risk register, remain relevant for anyone extending the platform:

- stock_prices.xlsx and market_cap.xlsx are simulated datasets, not live market feeds — clearly labelled as SIMULATED throughout the dashboard and reports.

- Peer group coverage is partial (46 of 92 companies); companies outside a defined peer group return a graceful “No peer group assigned” message rather than an error.

- analysis.xlsx and prosandcons.xlsx source coverage was partial (~8 companies) prior to this project; the NLP and auto-generation modules built in Sprint 5 close this gap for all 92 companies.

- Annual report URLs (documents.xlsx) are subject to natural link decay on BSE India; URL validity is checked at load time and flagged, not guaranteed at query time.

- No real-time data, authentication, or cloud deployment was in scope for this build — noted as an explicit boundary in Section 2.3.

# 8. Repository, Access & Sign-Off

## 8.1 Repository & Storage Links

The complete codebase, tests, configuration, and generated reports have been version-controlled and archived. Links below:

| GitHub Repository | https://github.com/Shagun0514/nifty100-financial-intelligence |
| --- | --- |
| Google Drive — Datasets & Supporting Files | https://drive.google.com/drive/folders/15xC3eDOIwOysKWmLD2cvl_w42a-xA4QP?usp=sharing |

## 8.2 How to Run

- make load — build nifty100.db from all 12 source files

- make ratios — populate the financial_ratios table

- make test — run the full pytest suite and generate pytest_report.html

- make report — generate all tearsheets, sector reports, and the portfolio summary

- make dashboard — launch the Streamlit app on localhost:8501

- make api — launch the FastAPI server on localhost:8000

## 8.3 Final Sign-Off

All 23 deliverables were reviewed against the acceptance checklist and all 20 acceptance gates passed verification on Day 45. This report, together with docs/acceptance_checklist.pdf, constitutes the formal record of project completion.

BY:

Shagun Mayank

Date: 28 July 2026

Intern ID: BFDA56092